1. My Items Menu: Retrieve the list based on the modified by date and try and see if we can limit it to fetch only 8. (3hrs) Low, affects browser if many MILs – can address later

2. My Items menu: Show 'More' link only if the list size is more than 8 and then link the 'More' link to go to the my items landing page. (5hrs) Low – see #1, apply at same time

3. My Items menu: Truncate the name of the list to show first 15 characters and then 3 dots (...) and a space and number in the list with parenthesis. (2hrs) Low, can address later – will get free

4. My Items Landing Page: Filter By (pending discussion) (2 days)----- High

5. My Items Landing Page: Default sorting of the list by ' Last Modified Date' (3hrs) – Med – as per DDD

6. My Items Landing Page: Date format to have leading zero if single digit. (4hrs) Low – can address later

7. My Items Landing Page: Actions - (1 day) – High – as per DDD

* Personal Lists - All Actions
* Admin Users - All Actions
* Buyer User, Non - Personal Lists And Can be edited by Admin flag (checked) - Open, Copy, Export
* Buyer User, Non - Personal Lists And Can be edited by Admin flag (un-checked) - Open, Copy, Export, Import

In other words,

* Open List - All Users, and no admin edited flag check.
* Export List - All Users, and no admin edited flag check.
* Copy List - All Users, and no admin edited flag check.
* Import List - Admin Users, Buyer user when flag is un-checked.
* Delete List - Only Admin users.
* \* Personal List - All actions are possible.

8. MIL Non-Edit Page: Check if catalog item then show 'checkbox', Product Image. (3hrs) Med – can address later

9. MIL Non-Edit Page: Item Desc should be editable. Please show it clearly in the html.

10. MIL Non-Edit Page: Item Number should not be editable.

11. MIL Non-Edit Page: Add to cart functionality need to coded for individual item in the list. (2days) – Med – helps in usability, will need to make other update if we don’t add this

12. MIL Non-Edit Page: Check Availability functionality need to coded for individual item in the list. (1.5days) - Med – helps in usability, will need to make other update if we don’t add this

13. MIL Non-Edit Page: Show Bracket Pricing And Extended price. (0.5days) High

13. MIL Edit Page: Add the Line PO field in the quick add. (0.5days) High – per DDD

14. MIL Edit Page: No delete option for Buyer User for non-personal lists. As well as no edit to the name and description for buyer users and for non-personal lists. (0.5days) Low – can address later, though this is per DDD

16. MIL Edit Page: Delete action button needs to be coded. (0.5days) Low – can be addressed later

17. Error Messages - All pages (2 day) - High

18. Share Modal: Buyer user no sharing checkbox. (3hrs) - will get free

19. Share Modal: Pass argument and populate the correct label on the top based on the action. (1 day) High – simplifies UI consistency and usability

20. Replacement Modal: View message on the non-edit message. Edit mode apply the replacement functionality, open the modal and keep the current functionality. (1 day) – High – per DDD (not sure how this req was missed?)

~~21. Replacement Modal: View message on the non-edit message. Edit mode apply the replacement functionality, open the modal and for replace make sure copy all the fields along with sequence from the current item being replaced. (2days) High – per DDD (not sure how this req was missed?)~~

88 hours of must have (11.5 days)

122 hours total

15days